Nkata ndi Inyom Igbo — Website Rebuild

High-Level Plan (Client-Facing)

1. Vision

Build a new, secure, and user-friendly website that reflects Nkata ndi Inyom Igbo’s mission: empowering Igbo women, preserving culture, and strengthening community. The site will feel modern and trustworthy, and support members with a bookshelf, video library, blog, and other tools.

2. What We’re Building

| Area | Description |
| --- | --- |
| New foundation | Full rebuild (no WordPress). Modern, fast, secure technology chosen for long-term reliability and ease of updates. |
| Bookshelf | Digital library of books and resources. Members browse by category, search, and read in-browser where applicable. Access can be public for some items and members-only for others. |
| Video library | Curated video library (cultural content, talks, events) powered by Mux. Members get a dedicated space to watch; playback is smooth and works well on mobile. We use Mux’s free tier to start (e.g. 10 videos, generous viewing minutes per month) and can scale as the library grows. |
| Blog | Blog for stories, cultural pieces, leadership advice, event recaps, and member spotlights. Easy for your team to publish and update, with support for Igbo and English if desired. |
| Member experience | Secure sign-up and login. Members get access to bookshelf and video library, and can see their own activity (e.g. saved or in-progress items) in a simple dashboard. |
| Additional features | Event listings and RSVP, clear donation/membership calls-to-action, site-wide search, and mobile-friendly design. We aim for strong accessibility so the site is usable for as many people as possible. |

3. Technology Choices (In Plain Terms)

- Website platform: Next.js — fast, SEO-friendly, and well-suited for a content + member site.

- Content management: A headless CMS (e.g. Strapi or Sanity) so your team can edit blog posts, book metadata, video descriptions, and events without touching code.

- Video: Mux — professional streaming, reliable playback, and a free tier so we can launch the video library without upfront video hosting cost.

- Hosting & database: Industry-standard hosting (e.g. Vercel) and a managed database (e.g. PostgreSQL via Supabase) for users, memberships, and app data.

- Security: HTTPS everywhere, secure login, role-based access (e.g. public vs member), and no direct exposure of private media links.

4. Security & Privacy

- All pages and forms served over HTTPS.

- Secure authentication and optional two-factor login for admins.

- Member-only areas (e.g. bookshelf, video library) protected so only logged-in members can access them.

- Video and premium content delivered through secure, time-limited links where applicable so they can’t be easily shared.

- Clear privacy and cookie practices, with room for a proper privacy policy and consent where required.

5. User Experience Goals

- Clear and welcoming — Homepage and key pages tell your story and make it obvious how to join, donate, or get involved.

- Easy to use — Simple navigation, search, and filters so visitors and members can find blog posts, books, and videos quickly.

- Mobile-first — The site will be designed to work well on phones and tablets.

- Inclusive — We’ll follow accessibility good practices so more people can use the site comfortably.

- Fast and reliable — Quick load times and stable streaming so the site feels responsive and trustworthy.

6. Suggested Phases

| Phase | Focus | Outcome |
| --- | --- | --- |
| Phase 1 — Foundation | New site structure, design system, CMS setup, and blog. Member sign-up and login. Basic member area. | Live new site with blog and member access. |
| Phase 2 — Bookshelf | Catalog structure, metadata in CMS, in-browser reading where applicable, and member-only access rules. | Working bookshelf for members (and selected public items). |
| Phase 3 — Video library | Mux integration, video upload and metadata, member-only video pages, and a simple “continue watching” or list view. | Working video library for members. |
| Phase 4 — Enhancements | Events/calendar, member dashboard refinements, donations/membership flows, search, and any remaining features. | Full feature set and polish. |

Phases can be adjusted (e.g. combine 2 and 3, or reorder) based on content readiness and priorities.

7. What We Need From You

- Content: Final or draft text and structure for key pages (e.g. About, Offerings, Contact).

- Media: Logos, images, and any existing video or book assets (or a list of what will be ready when).

- Decisions: Who can edit the blog and catalog; whether some books/videos are public vs members-only; and any events or donation requirements.

- Access: Domain and any existing accounts (e.g. email, social) we need to align with.

8. Summary

We will deliver a new, non-WordPress website that is secure, fast, and easy to use, with:

- A blog for stories and updates

- A bookshelf for digital resources

- A video library powered by Mux (free tier to start)

- Member-only access where needed

- Mobile-friendly and accessible design

- A clear path to add events, donations, and search in later phases